Characteristics of Agile
- People driven
  - Projects managed by collorabation
- Scope provides the vision
  - What is inside and outside
  - All Team members must be expertes in the domain
- Requirements
  - Gather requirements should be short
  - The developer should be involved and write only requirements to get the code back to the customer
  - The developer can sketch out Use Case and sequence diagrams for the requiremets
- Risks
  - Potential impediments to tsuccess that have a certain probability of happening and which can incur a certain level of cost.
  - Short Sprints/Team Communication/Team Excellence mitigate risk
    - Can make quick judgements about risk.
- Change
  - Much easier to do in agile will have all the documentation of a proess
- Quality
  - How well the software meet requirements and how free defects the codes

---
Characteristics of Agile (2)
- Teams work closely together and customer can communicate the changes to the developers
  - Trust is necessary
- Developers need to have cross functional skills
- Scrum
  - Product Backlog
  - Spring Backlog
  - Sprint
  - Working Increment of the software
  - Daily meetings which project is tracked
    - Allow the team to make corrections correctly.

---
Scrum Master
- SME for Scrum Process/Principles
  - The team works with the Master
  - He is the Team Coach
  - He knows all about the Scrum Processes
- Team Couch
- Keeps team focus and on Track
- Removes Roadblocks
  - Goto management and work with them to remove roadblocks
- Manages product owner
  - Coach Product owner about the Scrum Practices
  - Supportive/Facilitation process
- Member of the team
  - The team is made up of a group of equals
  - The Scrum Master is slightly more equal than the rest.
  - Works on Stories when he has the time when e has time.

---
Test Driven Developement
- Process
  - Write an automated test for new functionality that fails
  - Change the code so the test will pass
    - Minimal effort as possible
  - Verify all tests passes
  - Refactor
- Challenges
  - Required a different mind-set
    - What is best way to make the code testable.
  - May take longer to code ( but produce less bugs ) have more tests in place
  - Misunderstanding
    - Don't replace QA or User Acceptance Testing
    - Not a silver bullet
  - Code Coverage
    - 90 to 100%
    - Don't need to test getters/setters

---
Test Driven Development
- Some Architectures are easier then others
  - harder on legacy systems that have no unit test code
  - Changes are made to existing methods
  - Anything that needs to be modified should be refactored to allow for unit tests
  - Slower then doing TDD for new code
- Gui Code
  - Should do unit testing of the GUI Appearance
  - Should do no logical processing in the GUI code
- Transactions between the client and server
  - Very hard to test
  - Should have a mock object that does input for the server and output for GUI
- Why TDD
  - Disciplined Coding practice focuses on quality
  - Better designed code based on multiple refaces
  - Freedom to experiment → Try one way and then try another way
  - Regression Test built in
  - Find Defects earlier
  - Fewer Defects

---
Test Driven Development (3)
- Teams saw drops ( 40 – 60 %) in defect density
- How to do TDD
  - Select a unit test library bease on language/needs
  - Every logical piece should have a unit test
    - Modifying the code write the test
  - Write the test which is the hard part
  - Verify the test fails
    - If the test passes then your unit test is not
  - Update the code so the test will pass
  - Verify all tests pass
  - Refactor
    - Reduce redundancy and improve design.

---
Test Driven Development (4)
- Write a good unit test
  - A single unit test should not verify too much functionality
  - Unit test should be independent from each other
  - Unit test should be written so they are not heavily dependent on the interface
    - Should have one function that sets the state for the test for each class so that you need to change your testing environment in a few places.

---
User Stories
- A user need to do something so that a result happens
  - Definition of done : Acceptance Criteria
- Only artifact to communicate the business requirements to the team
- Generated by the owner or the team ( specific technical requirement)
- Use written on 3x5'' card
  - Need to be simple. A single piece of functionality
  - Each sprint is self contained and delivers production quality code.
- User Story is made up of three parts
  - Do Some and a result happens
  - User Acceptance
  - Business Value / Prioritation
- User stories need to be complete but not perfect
  - Has an 85 – 90 %
  - Has a 5 -10 minute conversation with the product owner.

---
Agility Velocity
- Delivery Capacity of team per sprint
  - How much work the team gets completed in a sprint
- Type expressed in Story Points
  - Amount of effort to complete a story
  - Each team will have its own individual score
- How it works
  - Establish a baseline
    - Most simple story the team will take on
      - ex. menu..
      - The default is one story point
    - The rest of the stories is compared to the simplest story ( how much work the team will need to do)
      - Best estimate
      - How much effort will take compared to the simple story
      - Use assign Complexity
        - Typically Double or Fibanocci
        - Usually doing this for High level stories so the result will not be precise.

---
Agility Velocity (2)
- Establishing Velocity
  - Track Results
    - Velocity / Sprint
  - Use last sprint
    - Use last last when you have a few sprints only
    - Adjust for special conditions
      - Holidays
      - Company Events

---
Scrum Artifacts
- Scrum Artifacts
  - User Story
    - Business Functionality delivered by the project
  - Product Backlog
    - Collection of User stories awaiting completion
    - A visual presentation of stories
      - Business Stories
        - Stories that not complete and have not been assigned to a sprint backlog
      - Sprint Ready Stories
        - The Do something and an action happens / Acceptance Criteria/ Prioritization
      - Epics → Large business Stories that need to decomposed into small business stories
  - Sprint Backlog
    - Collection of stories to be completed in the next sprint
    - A table with the resources list on the left and having columns To Do, In Progress, Done
  - Progress Charts
    - Track the projects through Charts
      - Either produce a burn down or burn up chart ( stories over time)
      - Sprint Charts

---
Scrum Team
- Self Organizing
- Self Managing
- Ego stay at the door
- Most skills needed for project
- Size 7 people +-2 people → Size of group that can successfully work together
- Scrum Roles – Every team person needs to know these
  - Analysis
  - Design
  - Development
  - Testing
  - Documentation
  - Training
- Scrum Roles for one person. May need some support for advanced parts
  - DBA
  - Network
  - Server Admin

---
Scrum Rituals
- Daily Scrum
  - 15 minute review with each person about how well they are doing
  - What did I complete, what do I plan to do, Blockers
  - No problem solving, no discussion
- Release Planning
  - A plan in process where the product owner defines direction
  - Defines the medium teams plans ( 1-3 releases forward plan)
- Sprint Planning
  - Once per sprint to define/identify the stories
  - Part 1 with product owner no longer than 2 hrs. Pick highest priority stories that can be done in as sprint
  - Part 2 team validates stories and develops detailed work stories. Do they know enough to do the work
- Sprint Review
  - Present results the maximum length should be 4 hours. With Product Owner we validate the storeies
- Sprint Retrospective
  - Once per sprint where we focus on process improvements. To Do/Action Item
    - Done to see what we did right/ where we need improvements